# Office of the Board of Directors

P.O. Box 626, Benton City, WA 99320

## 509-588-4396

Board of Directors Meeting Minutes

January 25, 2021

The Benton Irrigation District’s (BID), Board of Directors (BOD) meeting was held at the District office on Highland Road in Benton City, WA beginning at 8 am.

In Attendance: Chairman Robert Buoy, Director Tyler Wilson, Director Jeff Tarr, Operations Manager Ed Mitchell, Office Manager Dianne Andrews.

Visitors: none

- January 12, 2021 Meeting Minutes.

A motion was made to approve. All in favor. Approved.

- Operation/Maintenance Vouchers:

| Warrant 2021-2 | $4,904.40 |
| --- | --- |
| Total | $4,904.40 |

Motion to approve the above-referenced warrants and voucher, all in favor. Approved.

3.  Administrative Report:

- Bond: Due diligence & rating prep call on February 1 from 10-11:30. S&P rating call on February 3 from 10-11 am.

- Maintenance Report:

- Seitz: Big D has lowered the pipe, backfilled and tested @ 200 psi for 4 hours. Need to run the locate wire and a few minor items left to be done.

- RPS wash re-piping is complete.

- Dale Ave: New 11 acre parcel in development

- Executive Session: none

Director Tyler Wilson moved to adjourn the meeting, all in favor.

Meeting adjourned at 9 am.

Director    ___________________

Director    ___________________

Director    ___________________