April 12, 2022

The Benton Irrigation District’s (BID), Board of Directors (BOD) meeting was held at the District office on Highland Road in Benton City, WA beginning at 3 pm.

In Attendance: Chairman Robert Buoy, Director, Tyler Wilson, Director Jeff Tarr, Operations Manager Ed Mitchell, Office Manager Dianne Andrews.

Visitors: none

- March 28, 2022, Meeting Minutes

A motion was made to approve. All in favor. Approved.

- Operation/Maintenance Vouchers:

| Warrant – Elan | $1,649.77 |
| --- | --- |
| Warrant – Benton REA | $16,943.94 |
| Warrant – SMK | $84,247.54 |
| Voucher – 2022-7 | $16,315.21 |
| Total | $119,156.46 |

Motion to approve the above-referenced warrants and voucher, all in favor. Approved.

3.  Administrative Report:

- YTD Budget vs. Actual financials – on budget

- A motion to approve the 1st Qtr. Funds Transfers was made and Approved:
$417,330 from M&O to Debt Service
$106,000 from M&O to Renewal & Replacement

- Maintenance Report:

- 5 deliveries were hit by vehicles this year

- Repaired a leak in the road on Christopher

- Repaired a leak in the road in front of the library

- Repairing frozen deliveries

- Discovered a drilled-out dole valve in the Wrangler Division.  Owners have been there less than a year, so it was likely done before they purchased.  We will keep an eye on it and check a few other deliveries in that development.

- Weiss: Is building directly on top of our piping. The contractor has been stopped, still trying to get ahold of the owner.

- Eaton: Wants to short plat without installing new deliveries. He’s attempting to fight for it, will keep an eye on it.

- Updated Bylaws to improve restrictions on Boundary Line Adjustments to make it more clear that deliveries are required on all parcels regardless of how they are created.  Motion was made and Approved.

- Executive Session: none

Director Jeff Tar moved to adjourn the meeting, all in favor.

Meeting adjourned at 4 pm.

Director    ___________________		Director    ___________________

Director    ___________________