December 15, 2023

The Benton Irrigation District’s (BID), Board of Directors (BOD) meeting was held at the District office on Highland Road in Benton City, WA beginning at 8 am

In Attendance: Chairman Robert Buoy, Director Tyler Wilson, Operations Manager Jason Blanchard, Office Manager Dianne Andrews

Visitors: Jeff Tarr

- November 27, 2023, Meeting Minutes
A motion was made to approve. All in favor. Approved.

- Operation/Maintenance Vouchers:

| Warrant – 2023-27 | $19,696.12 |
| --- | --- |
| Voucher – Elan | $1,124.94 |
| Voucher – Total Energy | $19,696.12 |
| Total | $56,137.69 |

Motion to approve the above-referenced warrants and voucher, all in favor. Approved.

- Visitor Concerns:

- none

- Administrative Report:

- Assessments received: YTD $1,280k, or 99%
Investment income received this year: $106k
Misc. Income & rent this year: $30k

- YTD Budget vs. Actual statement – slightly over budget for the year. Net income is 38% of gross income which meets our Bond requirements

- Audit – still ongoing. Got a message that they may start up again next week

- December 25th meeting is cancelled. Next meeting is January 9

- Maintenance Report:

- 2nd A/C unit is in. Scheduled to install 12/20

- Did a last and final pump out of the Ki-Be market drains. 1 line was pretty plugged.

- Olson – prelim pre-con meeting. Still need to get irrigation and electrical on the plans. Will come to a Board meeting once the plans are more formalized to get permission for a shared easement.

- Pipe hit by PUD – has been dug up and repaired correctly.

- Morgan – did a little more work, still on track for February install. Will need new screens for $800.

- Sent letters to clear a few easements. Have heard from all but 1 and they are moving their stuff.

- Pumping out lines. One left on railbed that hasn’t been pumped in years. The recent fire cleared the area so hoping to be able to access it now.

- Copper treat will happen when all lines are done

- Sold last filter on eBay. Recouped about $1400

- Rental house – A/C cover needs to be rebuilt. Jason and Rob working on it.

- Executive Session: 0 min

- Board of Equalizaiton

- Added 6 parcels, decreased acreage by .35 acres

- Certificate of Assessment - $1,287,744.40. Motion made, 2nd and Approved to accept the certificate.

- Parcel list - Motion made, 2nd and Approved to accept the list of parcel changes.

Director Tyler Wilson moved to adjourn the meeting, all in favor.

Meeting adjourned at 9 am.

Director    ___________________		Director    ___________________

Director    ___________________