February 11, 2025

The Benton Irrigation District’s (BID), Board of Directors (BOD) meeting was held at the District office on Highland Road in Benton City, WA beginning at 3 pm

In Attendance: Chairman Robert Buoy, Director Jeff Tarr, Director Tyler Wilson, Operations Manager Jason Blanchard, Office Manager Dianne Andrews

Visitors: none

- January 27, 2025, Meeting Minutes
A motion was made to approve. All in favor. Approved.

- Operation/Maintenance Vouchers:

| Warrant 2025-4 | $17,017.76 |
| --- | --- |
| Voucher – Elan | $2,994.71 |
| Total | $20,012.47 |

Motion to approve the above-referenced warrants and voucher, all in favor. Approved.

- Visitor Concerns:

- Administrative Report:

- Assessments received: MTD $5k, YTD $106k, or 8%
Investment income received this month: $0k
Misc. Income & rent this month: $1k

- YTD Budget vs. Actual – on track

- Spring newsletter – same as last year. Currently plan for start up March 21. Will verify at next meeting before sending to the printers.

- Maintenance Report:

- Fish screens: moved out a week. Interlock misquoted for a partial screen, not a full screen. Emery & Sons will eat 25% of the cost and have asked us to cover the other $11,373. Board agreed. Will start Monday.

- Electrician is coming Thursday to move the electrical for the spray bars that are currently in the way. Will be back next week to put it back and hook up the motors.

- Motors/pumps are ready to reinstall. Will happen next week while crane is here.l

- Renting a 12K forklift for a week to move pumps around the yard

- Still waiting for new credit card to come.

- Garcia: delivery was initially installed in the wrong spot. We are working with him to find a new spot actually on his property. He wants is upgraded from a 2” to 3” delivery. He will pay the charges. Also wants to remove the delivery on the adjacent 5 acre parcel and just leave it stubbed out underground. Board approved.

- Jason will work on updating and clarifying our spec sheet for new deliveries and have it for Board approval at the next meeting.

- Executive Session: none

Director Jeff Tarr moved to adjourn the meeting, all in favor.

Meeting adjourned at 4 pm

Director    ___________________		Director    ___________________

Director    ___________________